TestPilot AI

Implementation Plan

UI Build · AWS Infrastructure · Step-by-Step Delivery

Confidential — Internal Planning Document

# 1. What We Are Building

TestPilot AI is a full-stack AI-powered test automation platform. This document covers the complete build plan — from AWS account setup to production-ready UI — in the order it should actually be built.

The prototype HTML platform already exists and defines the target UI. The build plan does not redesign what is already proven — it implements the real backend that makes the prototype functional.

| Component | What it is |
| --- | --- |
| Author Agent UI | Dark-theme NLP interface. QA types plain English. Agent plans and executes via MCP tools. Plan mode and Automate mode. Live browser view for UI tests. |
| Test Inventory | Environment-tabbed TC list. Per-service, per-TC status. Promotion trail. Last run badges. Failure drawer with step breakdown. |
| Config & Accounts | Four-level hierarchy. L1 team base, L2 service, L3 account profiles, payload template library. Service registration with Swagger import. |
| Execution Orchestrator | Pure Python. Reads frozen plans from S3. Resolves variables. Fires HTTP calls. Runs Playwright for browser tests. SQS fan-out across accounts. |
| Strands Authoring Agent | Python backend. Strands SDK. MCP REST + MCP Playwright. capture_and_compress, read_state, save_execution_plan tools. |
| AWS Infrastructure | Bedrock, ECS Fargate, SQS, S3, DynamoDB, OpenSearch, SSM, Secrets Manager, Cognito, CloudFront, API Gateway. |

# 2. Prerequisites Before Writing Any Code

These must be in place before the first sprint starts. Missing any one of them will block the team within the first week.

## 2.1  AWS account setup

- AWS account with Bedrock model access enabled — Claude claude-sonnet-4-6 in us-east-1 or us-west-2

- IAM admin user for initial setup (not root)

- AWS CLI configured locally on all engineer machines

- Terraform or CDK chosen for infrastructure-as-code — decision needed before Week 1

- Cost alerts configured — set a $500/month alert during development to avoid surprises

## 2.2  Development environment

- Python 3.11+ on all engineer machines

- Node.js 18+ for the React frontend

- Docker Desktop — needed for local ECS task testing

- Strands Agents SDK installed: pip install strands-agents strands-agents-tools

- AWS SDK for Python (boto3): pip install boto3

## 2.3  First real test subject

Before writing any agent code, identify one real internal service to test against during development. It must have:

- A working DEV environment URL

- OAuth2 or API key authentication

- At least one Swagger/OpenAPI spec (even partial)

- Two or three endpoints that form a natural workflow (e.g. authenticate → create → verify)

- At least one test account with known credentials

Why this matters The authoring agent must be tested against a real API from Day 1. Testing against mocks or stub servers produces a working demo, not a working product. The difference between mock and real becomes apparent immediately — real APIs have latency, rate limits, unexpected response structures, and credential rotation.

## 2.4  One QA engineer partner

Identify one QA engineer who will author the first real TCs during Phase 1. They do not need to write code. They need to be available for 1-2 hours in Week 2 to attempt authoring a TC and give honest feedback on whether the experience works.

# 3. Phase Overview

| Phase | Duration | Outcome |
| --- | --- | --- |
| 1 — AWS foundation + Strands agent core | Week 1-2 | AWS services running. Strands agent can call a real API and save a frozen plan to S3. |
| 2 — Execution orchestrator + browser testing | Week 3-4 | Frozen plan replays deterministically. Browser tests run headless with Playwright. SQS fan-out works. |
| 3 — UI — Author Agent (Plan + Automate mode) | Week 5-6 | Author Agent UI fully wired to real backend. QA can author API and browser TCs from the UI. |
| 4 — UI — Test Inventory | Week 7 | Inventory reads real run results from DynamoDB. Failure drawer shows real data. Promotion flow works. |
| 5 — UI — Config & Accounts | Week 8 | Service registration, Swagger import, account credential management all wired to real backend. |
| 6 — Promotion preflight + error handling | Week 9 | Config preflight checks pass before promotion. Failure classification works. Auto-demotion works. |
| 7 — Observability + alerting | Week 10 | CloudWatch alarms active. tc-health table populated. Slack alerts working. Weekly digest sent. |
| 8 — Security hardening + production readiness | Week 11-12 | IAM deny policies. VPC PrivateLink. Load tested with 50+ TCs. Runbook written. |

| Phase 1 Week 1–2 | AWS Foundation + Strands Agent Core |
| --- | --- |

Everything else depends on this phase. The goal is one working end-to-end path: QA types an instruction → agent fires real API calls → frozen plan saved to S3.

## Week 1 — AWS infrastructure

### Step 1: Core AWS services

# S3 — TC plans, payload templates, run archives aws s3api create-bucket --bucket testpilot-tc-store --region us-east-1 aws s3api put-bucket-versioning --bucket testpilot-tc-store \ --versioning-configuration Status=Enabled # Create folder structure aws s3api put-object --bucket testpilot-tc-store --key plans/ aws s3api put-object --bucket testpilot-tc-store --key templates/ aws s3api put-object --bucket testpilot-tc-store --key runs/

### Step 2: DynamoDB tables

# Run results table aws dynamodb create-table \ --table-name testpilot-run-results \ --attribute-definitions \ AttributeName=run_id,AttributeType=S \ AttributeName=tc_account,AttributeType=S \ --key-schema \ AttributeName=run_id,KeyType=HASH \ AttributeName=tc_account,KeyType=RANGE \ --billing-mode PAY_PER_REQUEST # TC health table (rolling window) aws dynamodb create-table \ --table-name testpilot-tc-health \ --attribute-definitions \ AttributeName=tc_id,AttributeType=S \ AttributeName=env,AttributeType=S \ --key-schema \ AttributeName=tc_id,KeyType=HASH \ AttributeName=env,KeyType=RANGE \ --billing-mode PAY_PER_REQUEST # Suite runs table aws dynamodb create-table \ --table-name testpilot-suite-runs \ --attribute-definitions \ AttributeName=run_id,AttributeType=S \ AttributeName=env,AttributeType=S \ --key-schema \ AttributeName=run_id,KeyType=HASH \ AttributeName=env,KeyType=RANGE \ --billing-mode PAY_PER_REQUEST

### Step 3: SSM Parameter Store — L1 team base config

# L1 team base — one per environment aws ssm put-parameter --name /testpilot/team-1/dev/BASE_URL \ --value "https://dev.yourapp.com" --type String aws ssm put-parameter --name /testpilot/team-1/qa/BASE_URL \ --value "https://qa.yourapp.com" --type String aws ssm put-parameter --name /testpilot/team-1/uat/BASE_URL \ --value "https://uat.yourapp.com" --type String # L2 service config — one per service per environment aws ssm put-parameter --name /testpilot/team-1/user-service/dev/API_URL \ --value "https://users-dev.yourapp.com/v2" --type String aws ssm put-parameter --name /testpilot/team-1/user-service/dev/TIMEOUT \ --value "5000" --type String

### Step 4: Secrets Manager — L3 account credentials

# Account credentials — one per account per environment aws secretsmanager create-secret \ --name /testpilot/acme-corp/dev/CLIENT_ID \ --secret-string "acme-client-id-dev" aws secretsmanager create-secret \ --name /testpilot/acme-corp/dev/CLIENT_SECRET \ --secret-string "acme-client-secret-dev" aws secretsmanager create-secret \ --name /testpilot/acme-corp/dev/ACCOUNT_PASSWORD \ --secret-string "acme-test-password-dev"

### Step 5: IAM roles

# Authoring agent role — needs Bedrock, SSM, Secrets Manager, S3 # Execution worker role — needs SSM, Secrets Manager, S3, DynamoDB # Explicit Deny: execution role cannot call bedrock:InvokeModel # Key policy snippet — execution role deny { "Effect": "Deny", "Action": "bedrock:InvokeModel", "Resource": "*", "Condition": { "StringEquals": {"aws:RequestedRegion": ["us-east-1","us-west-2"]} } }

### Step 6: OpenSearch — endpoint index

# Create OpenSearch domain for TC and endpoint indexing aws opensearch create-domain \ --domain-name testpilot-index \ --engine-version OpenSearch_2.11 \ --cluster-config InstanceType=t3.small.search,InstanceCount=1 \ --ebs-options EBSEnabled=true,VolumeType=gp3,VolumeSize=20 # Create two indices # 1. endpoints — Swagger endpoint schemas with vector embeddings # 2. test-cases — TC plans with vector embeddings for semantic search

## Week 2 — Strands agent core

### Step 7: Project structure

testpilot/ agent/ authoring_agent.py # Strands agent setup tools/ capture_compress.py # capture_and_compress tool state_tools.py # read_state tool save_plan.py # save_execution_plan tool search_endpoints.py # semantic endpoint search orchestrator/ runner.py # deterministic execution state.py # runtime state dict resolver.py # variable substitution assertions.py # deterministic checks config/ ssm.py # SSM parameter fetching secrets.py # Secrets Manager fetching preflight.py # promotion preflight checks api/ main.py # FastAPI backend routes/ auth.py, inventory.py, config.py, runs.py frontend/ src/ # React app

### Step 8: Strands authoring agent

# agent/authoring_agent.py from strands import Agent, tool from strands.tools.mcp import MCPClient from strands.agent.conversation_manager import SlidingWindowConversationManager from mcp import stdio_client, StdioServerParameters rest_mcp = MCPClient(lambda: stdio_client( StdioServerParameters(command="uvx", args=["mcp-server-fetch"]) )) playwright_mcp = MCPClient(lambda: stdio_client( StdioServerParameters(command="npx", args=["@playwright/mcp"]) )) def create_authoring_agent(mode="api"): # mode: "api" ¦ "browser" ¦ "mixed" tools = [] if mode in ("api", "mixed"): tools += rest_mcp.list_tools_sync() if mode in ("browser", "mixed"): tools += playwright_mcp.list_tools_sync() tools += [capture_and_compress, read_state, save_execution_plan, search_endpoints] return Agent( model="us.anthropic.claude-sonnet-4-6-20250514", tools=tools, conversation_manager=SlidingWindowConversationManager( window_size=20, should_truncate_results=True, per_turn=True ), system_prompt=AUTHORING_SYSTEM_PROMPT )

### Step 9: capture_and_compress tool

@tool def capture_and_compress(step_name: str, endpoint: str, http_status: int, captures: dict, assertions_passed: list, full_response: str, surprise: str = None) -> str: """Call after every API or browser step. Archives raw response to S3. Writes captures to agent.state. Returns 20-token summary.""" # Write captures to agent.state — survives window sliding for key, value in captures.items(): agent.state[key] = value # Archive to S3 s3.put_object(Bucket=TC_BUCKET, Key=f"runs/live/{session_id}/{step_name}.json", Body=full_response) # Return tiny summary — all that enters the window parts = [f"{step_name} -> {endpoint} -> {http_status}", f"captured: {list(captures.keys())}", f"asserts: {assertions_passed}"] if surprise: parts.append(f"note: {surprise}") return " ¦ ".join(parts)

Phase 1 success criteria A QA engineer types: "Given an OAuth token, create a user and verify the response contains a userId." The agent fires two real API calls, captures TOKEN and USER_ID in agent.state, and saves a frozen execution plan JSON to S3. This should work by end of Week 2.

| Phase 2 Week 3–4 | Execution Orchestrator + Browser Testing |
| --- | --- |

## Week 3 — Deterministic execution orchestrator

### Step 10: Execution orchestrator core

# orchestrator/runner.py class ExecutionOrchestrator: def run(self, plan_id: str, account: str, env: str) -> dict: plan = self.load_plan(plan_id) # from S3 state = self.load_credentials(account, env) # SSM + Secrets results = [] for step in plan["steps"]: # Token refresh check before every step if self.should_refresh_token(state): state = self.refresh_token(state) resolved = self.resolve_variables(step, state) # Route to HTTP or Playwright based on step type if step["type"] == "http": response = self.http_call(resolved) elif step["type"] == "browser": response = self.playwright_call(resolved) # Capture variables into state for var, path in step.get("capture", {}).items(): value = self.extract(response, path) if value is None: return self.fail(results, step, "CAPTURE_MISS", var) state[var] = value # Assert passed = self.assert_all(step.get("assert", {}), response) results.append(self.record(step, response, passed)) if not passed and step.get("critical", True): return self.hard_fail(results, step, response) return {"status": "PASS", "results": results}

### Step 11: SQS fan-out for parallel execution

# Send one SQS message per TC per account aws sqs create-queue --queue-name testpilot-execution-queue # Dispatcher — called when a regression run is triggered def dispatch_run(tc_ids: list, accounts: list, env: str): run_id = str(uuid4()) for tc_id in tc_ids: for account in accounts: sqs.send_message(QueueUrl=QUEUE_URL, MessageBody=json.dumps({ "run_id": run_id, "tc_id": tc_id, "account": account, "env": env })) return run_id

## Week 4 — Browser testing with Playwright + noVNC

### Step 12: ECS task definitions — two variants

# Task definition 1: API worker (no browser) # Image: python:3.11-slim + orchestrator code # Memory: 512MB, CPU: 0.25 vCPU # No ports exposed # Task definition 2: Browser worker (Playwright + Xvfb + noVNC) # Image: custom — based on mcr.microsoft.com/playwright/python # Memory: 2048MB, CPU: 1 vCPU (Chromium needs headroom) # Authoring mode: noVNC port 6080 exposed (ECS service connect) # Execution mode: no ports exposed, headless flag = true # Dockerfile for browser worker FROM mcr.microsoft.com/playwright/python:v1.44.0-jammy RUN pip install strands-agents boto3 RUN apt-get install -y x11vnc xvfb novnc websockify COPY orchestrator/ /app/orchestrator/ ENTRYPOINT ["python", "/app/orchestrator/browser_worker.py"]

### Step 13: noVNC setup for live authoring view

# browser_worker.py — authoring mode startup def start_headed_browser(): # Start Xvfb virtual display subprocess.Popen(["Xvfb", ":99", "-screen", "0", "1280x800x24"]) os.environ["DISPLAY"] = ":99" # Start x11vnc — VNC server on top of Xvfb subprocess.Popen(["x11vnc", "-display", ":99", "-nopw", "-listen", "localhost"]) # Start noVNC websocket proxy — exposes on port 6080 subprocess.Popen(["websockify", "--web", "/usr/share/novnc/", "6080", "localhost:5900"]) # Launch Playwright in headed mode return sync_playwright().start().chromium.launch(headless=False) # QA connects to noVNC at: https://novnc-url:6080/vnc.html # and watches the browser in real time during authoring

Phase 2 success criteria The TC authored in Phase 1 runs against 3 accounts in parallel via SQS. Results appear in DynamoDB within 5 minutes. A browser TC (navigate to URL, check page title) authors and replays correctly. noVNC shows the live browser during authoring.

| Phase 3 Week 5–6 | UI — Author Agent (Plan Mode + Automate Mode) |
| --- | --- |

The Author Agent UI is the most complex UI surface. It has two distinct modes, a live browser preview, and must communicate in real time with the Strands agent backend via WebSocket streaming.

## Backend — FastAPI streaming endpoint

# api/routes/agent.py from fastapi import APIRouter, WebSocket from fastapi.responses import StreamingResponse @router.websocket("/ws/author/{session_id}") async def author_session(websocket: WebSocket, session_id: str): await websocket.accept() agent = create_authoring_agent(mode=websocket.query_params.get("mode","api")) async for event in agent.stream_async(await websocket.receive_text()): if event.get("type") == "tool_use": # Stream MCP tool calls to UI — shows in MCP log panel await websocket.send_json({"type":"tool_call","data": event}) elif event.get("type") == "text": # Stream agent text to chat panel await websocket.send_json({"type":"chat","data": event["text"]}) elif event.get("type") == "plan_ready": # Agent produced a Gherkin plan — show in plan panel await websocket.send_json({"type":"plan","data": event["plan"]})

## Frontend — Author Agent UI components

| UI component | What it does / wires to |
| --- | --- |
| Context picker (env / service / account) | Dropdowns populated from /api/services and /api/accounts. Sets session context before authoring starts. |
| NLP chat input | Text area. On submit, sends message via WebSocket to /ws/author/{session_id}. Streams response back into chat panel. |
| Plan panel (Plan mode) | Receives "plan" events from WebSocket. Renders Gherkin spec with syntax highlighting. Editable before approval. "Approve plan" button calls /api/author/approve. |
| Automate panel (Automate mode) | Receives "tool_call" events. Shows each MCP call as it fires — endpoint, status, captured values. Token counter reads from agent metadata. |
| Live browser panel | iframe pointing to noVNC URL. Only visible when mode=browser. Shows live Chromium session via noVNC websocket. |
| MCP tool log | Scrolling list of tool calls — POST /token → 200, POST /users → 201, capture: USER_ID. Populated from "tool_call" WebSocket events. |
| Save TC button | Calls /api/author/save with the session_id. Backend calls save_execution_plan tool. TC appears in inventory. |

## Plan mode vs Automate mode — the difference

| Plan mode | Automate mode |
| --- | --- |
| Agent generates a Gherkin spec from the instruction | Agent executes the workflow against real APIs immediately |
| QA reviews and edits the spec before running | QA watches the MCP calls fire in real time |
| Good for complex workflows — review before committing | Good for simple workflows — faster, less ceremony |
| Approval required before TC is saved | TC saved automatically when workflow completes and QA clicks Save |
| Output: Gherkin spec + generated Playwright steps | Output: Frozen execution plan from live run |

Phase 3 success criteria A QA engineer opens the Author Agent tab, selects User Service and Acme Corp account, types "get an OAuth token and create a user", watches the MCP calls fire in the Automate panel, sees USER_ID captured in the state, and saves the TC. The TC appears in Test Inventory within 30 seconds.

| Phase 4 Week 7 | UI — Test Inventory |
| --- | --- |

The inventory is the operational heart of the platform. Every QA engineer checks it daily. It must show real data from DynamoDB, not mock data.

## Backend endpoints needed

GET /api/inventory/{env} # all TCs for environment GET /api/inventory/{env}/{service} # TCs for specific service GET /api/runs/{run_id} # full run result GET /api/runs/{run_id}/{tc_id}/{account} # single TC run detail GET /api/tc/{tc_id}/health # rolling window from tc-health table POST /api/promote/{tc_id}/{target_env} # trigger promotion preflight POST /api/runs/trigger # manual run trigger

## UI components to wire to real data

| Component | Data source |
| --- | --- |
| Environment tabs (DEV/QA/UAT/PROD) | Filters /api/inventory/{env} — each tab is a separate query |
| Service cards | Groups TCs by service field in DynamoDB tc metadata |
| TC table rows | Maps to DynamoDB tc-health records — pass rate, last run, flakiness |
| Mini trend dots (last 10) | last_10_results array from tc-health table |
| Account breakdown badge (ACME ✓ BETA ✗) | Aggregated from run-results table for last run_id |
| Suite health banner | suite-runs table — latest record for current environment |
| Failure drawer | /api/runs/{run_id}/{tc_id}/{account} — step breakdown + S3 links |
| Promote button | POST /api/promote — triggers preflight, shows result modal |

Phase 4 success criteria The inventory page shows real run results from DynamoDB. Clicking a failed TC opens the failure drawer with the real step breakdown, real error message, and real links to S3 request/response archives. The promote button runs the real preflight check and blocks if config is missing.

| Phase 5 Week 8 | UI — Config & Accounts |
| --- | --- |

Config & Accounts is the admin surface. It is used less frequently than the inventory but has the highest consequences for errors — wrong credentials or missing config breaks entire regression runs.

## Service registration flow — wired to real backend

- Admin fills service name, ID, and BASE_URL per environment

- Admin selects auth type: OAuth2, API Key, or Basic

- Admin pastes Swagger URL or uploads .json/.yaml file

- Backend fetches and parses Swagger — extracts all endpoints

- Endpoints indexed in OpenSearch with Titan embeddings

- L2 SSM paths created automatically: /testpilot/team-1/{service-id}/{env}/{var}

- Service appears in Author Agent context picker immediately

## Swagger import backend

# api/routes/config.py @router.post("/api/services/register") async def register_service(req: ServiceRegistrationRequest): # 1. Fetch and parse Swagger spec = fetch_swagger(req.swagger_url or req.swagger_file) endpoints = parse_openapi_endpoints(spec) # 2. Generate Titan embeddings for each endpoint for endpoint in endpoints: embedding = bedrock.embed(endpoint["description"]) opensearch.index(index="endpoints", body={ "service": req.service_id, "endpoint": endpoint, "embedding": embedding }) # 3. Create L2 SSM paths for known variables for env in ["dev","qa","uat","prod"]: ssm.put_parameter(Name=f"/testpilot/team-1/{req.service_id}/{env}/API_URL", Value=req.base_urls[env], Type="String") # 4. Save service metadata to DynamoDB dynamodb.put_item(TableName="testpilot-services", Item=service_record) return {"service_id": req.service_id, "endpoints_indexed": len(endpoints)}

## Account management — credentials wired to Secrets Manager

| Action | Backend operation |
| --- | --- |
| Add new account | Creates DynamoDB record + placeholder Secrets Manager paths |
| Add DEV credentials | Calls sm.put_secret_value for CLIENT_ID, CLIENT_SECRET, ACCOUNT_PASSWORD at /testpilot/{account}/dev/* |
| Add QA credentials | Same pattern, /testpilot/{account}/qa/* |
| Rotate credentials | sm.put_secret_value with new value — existing secret updated, no path change |
| View credential status | sm.describe_secret — shows last rotated date, not the value |

Phase 5 success criteria An admin registers a new service by pasting a Swagger URL. The platform indexes all endpoints within 60 seconds. The service appears in the Author Agent context picker. Adding account credentials via the UI stores them in Secrets Manager and the promotion preflight immediately recognises them as present.

| Phase 6 Week 9 | Promotion Preflight + Error Handling |
| --- | --- |

## Promotion preflight — wire to UI

- POST /api/promote/{tc_id}/{target_env} calls promotion_preflight()

- Returns PreflightResult — blocked, partial, or all clear

- UI shows modal with exact missing paths and direct links to fix them

- On all clear: triggers verification run against target environment

- Verification run result shown in modal before QA confirms promotion

## Failure classification — wire to execution worker

- SOFT_FAILURE: mark step failed, continue — write to DynamoDB

- HARD_FAILURE: stop run, mark remaining steps SKIPPED

- CAPTURE_MISS: detected in resolver.py — triggers HARD_FAILURE with hint

- INFRA_ERROR: caught at worker level — separate DynamoDB table, CloudWatch alarm

- Auto-demotion: Lambda reads tc-health, triggers demotion at 3 consecutive failures

Phase 6 success criteria Promoting a TC with missing credentials shows the exact missing paths. After adding credentials, promotion proceeds and runs the verification. A TC with a renamed response field shows CAPTURE_MISS in the failure report with "schema may have changed" hint. A TC failing 3 times in QA is automatically demoted and the QA lead receives a Slack notification.

| Phase 7 Week 10 | Observability + Alerting |
| --- | --- |

## Post-run Lambda — suite health aggregation

# Triggered by SQS — fires when all TC results for a run_id are written def post_run_handler(event, context): run_id = event["run_id"]; env = event["env"] results = get_all_results_for_run(run_id) # from DynamoDB # Compute suite-level metrics suite = aggregate_suite(results) dynamodb.put_item(TableName="testpilot-suite-runs", Item=suite) # Update rolling window for each TC for tc_id in suite["tc_ids"]: update_tc_health(tc_id, env, results) # Check alert thresholds if suite["pass_rate"] < 0.70: slack_urgent(f"Suite pass rate {suite['pass_rate']*100:.0f}% in {env}") for tc_id in suite["new_failures"]: slack_alert(f"New regression: {tc_id} failing in {env}")

## CloudWatch alarms to configure

| Alarm | Threshold |
| --- | --- |
| PROD failure | Any MetricFilter match on run-results table PROD FAIL → PagerDuty |
| INFRA_ERROR rate | Count of INFRA_ERROR records > 5% of total runs in 30 min → Slack urgent |
| Suite collapse | pass_rate < 0.70 in suite-runs table → Slack urgent |
| ECS task failure rate | ECS TasksFailed metric > 10% → Slack urgent |
| SQS queue depth | ApproximateNumberOfMessagesVisible > 500 for > 10 min → Slack alert |
| Bedrock token usage | Invocations spike during execution hours (not authoring) → Slack alert |

Phase 7 success criteria After a regression run, a Slack message appears within 5 minutes showing new failures. The tc-health table is updated with the rolling window. The weekly digest Lambda runs on schedule and produces a correctly formatted email. CloudWatch dashboard shows suite pass rate trend.

| Phase 8 Week 11–12 | Security Hardening + Production Readiness |
| --- | --- |

## Security checklist

- Cognito User Pool created — SSO configured for your identity provider

- API Gateway Cognito authoriser — every request validates JWT

- Team-id extracted from JWT — injected into every DynamoDB, S3, SSM operation

- S3 bucket policy — denies access to paths not prefixed with team-id from JWT

- SSM resource policy — denies access to paths outside /testpilot/{team-id}/*

- Execution ECS task role — explicit Deny on bedrock:InvokeModel

- noVNC port — only exposed during active authoring sessions, closed immediately after

- PROD allowlist enforced — execution worker checks TC allowlist before running in PROD

- VPC PrivateLink for Bedrock — all LLM calls stay inside VPC

- CloudTrail enabled — all API calls logged for audit

## Load testing

- Author 50 TCs across 3 services using the production agent

- Trigger a full regression run — 50 TCs × 3 accounts = 150 parallel ECS tasks

- Measure: p95 run duration, SQS drain time, DynamoDB write latency

- Verify: all 150 results written correctly, no duplicates, no missing results

- Verify: CloudWatch alarms fire and recover correctly

- Verify: noVNC sessions do not leak between authoring sessions

## Runbook — what every engineer must know

| Runbook section | Content |
| --- | --- |
| How to register a new service | Step-by-step with screenshots — Swagger URL, auth type, account setup |
| How to author a TC | Author Agent walkthrough — Plan mode and Automate mode |
| How to promote a TC | Preflight check, what blocked means, how to fix missing config |
| How to investigate a failure | Failure drawer navigation, S3 request/response links, likely cause interpretation |
| How to rotate credentials | Secrets Manager update, no TC changes required |
| How to add a new account | Account registration, credential setup, preflight validation |
| What to do when PROD fails | PagerDuty response, demotion verification, rollback procedure |
| How to re-author a TC after API change | Open in agent, agent pre-loads context, approve new plan |

# 12. Timeline Summary

| Phase | Weeks | Key deliverable |
| --- | --- | --- |
| 1 — AWS foundation + Strands agent | Week 1-2 | First real TC authored and frozen plan in S3 |
| 2 — Execution + browser testing | Week 3-4 | Frozen plan replays across 3 accounts. Browser TC works with noVNC. |
| 3 — Author Agent UI | Week 5-6 | Plan mode and Automate mode wired to real streaming backend |
| 4 — Test Inventory UI | Week 7 | Inventory reads real DynamoDB data. Failure drawer shows real failures. |
| 5 — Config & Accounts UI | Week 8 | Service registration with Swagger import. Account credential management. |
| 6 — Promotion + error handling | Week 9 | Preflight checks, failure classification, auto-demotion |
| 7 — Observability + alerting | Week 10 | Slack alerts, weekly digest, CloudWatch dashboards |
| 8 — Security + production readiness | Week 11-12 | IAM hardening, load testing, runbook, ready for first real team |

Realistic timeline With two engineers working in parallel — one on backend/AWS and one on frontend/agent — Phases 1-6 can overlap by 1-2 weeks each. Realistic production-ready platform: 10 weeks with two engineers, 12 weeks with one. The bottleneck is always the first real QA authoring session in Week 2 — if that works, the rest follows.